THURR SOLUTIONS LLC Project Proposal Youth Mental Health Platform April 2026 ¦ Prepared by Thurr Solutions LLC

Overview

Thank you for the opportunity to support this project. This proposal outlines a phased approach to building your youth mental health platform — designed to get you to market faster, manage investment responsibly, and scale the product as your user base grows.

Rather than building everything at once, we recommend a two-phase delivery. Phase 1 establishes a fully functional MVP that serves your core audience. Phase 2 expands the platform to support parents, guardians, and mental health professionals with advanced features.

Phase 1 — Core MVP

PHASE 1 Foundation Build

What's Included

- Youth user onboarding with intake questionnaire and privacy settings

- Daily mood check-in with context tags and free-text journal

- AI-powered chat companion (24/7 availability, crisis language detection)

- Crisis resource page — always-visible emergency contacts and grounding tools

- Basic mood trend visualizations for the youth user

- Educational resource library (segmented by age group)

What's Not Included in Phase 1

The following are scoped for Phase 2 and are not part of this initial build:

- Guardian dashboard and weekly summary reports

- Counselor/therapist portal and client management tools

- Professional referral and appointment scheduling

- Exported clinical reports

Phase 1 Investment

| Service | Fee |
| --- | --- |
| Setup Fee — Full Phase 1 build and deployment | $3,000 |
| Monthly Retainer — Maintenance, updates, and support | $500 / mo |

A 50% deposit ($1,500) is required to begin. The remaining balance is due upon delivery of the completed Phase 1 build. The monthly retainer begins on the first full month following launch.

Phase 2 — Guardian & Professional Layer

PHASE 2 Expanded Platform

What's Added

- Parent/guardian account linking and consent management

- Weekly guardian summary reports (no access to raw journal content)

- Push notifications for crisis flags and sustained low-mood alerts

- Counselor/therapist portal with credential verification

- Client caseload dashboard with mood trends, journal themes, and alerts

- Resource assignment — counselors can push content to youth users

- Professional referral directory and in-app connection requests

- Exportable clinical reports (data protection compliant)

Phase 2 Investment

| Service | Fee |
| --- | --- |
| Setup Fee — Phase 2 feature build and integration | $2,500 – $3,500 |
| Monthly Retainer — Continued at existing rate | $500 / mo |

Phase 2 pricing will be confirmed once Phase 1 is complete and any scope adjustments have been reviewed.

Estimated Timeline

| Milestone | Timeframe |
| --- | --- |
| Agreement signed + deposit received | Day 1 — Project kickoff |
| Phase 1 first draft | Weeks 2–4 |
| Client review and revisions | Week 5 |
| Phase 1 launch | Week 6 |
| Phase 2 scoping call | Week 7 |
| Phase 2 delivery | To be confirmed based on scope |

Next Steps

To move forward, here is what happens after this meeting:

- Review this proposal and confirm any scope questions

- Thurr Solutions sends a revised proposal reflecting any agreed adjustments

- Service agreement is signed by both parties

- 50% deposit invoice is issued and paid

- Kickoff call scheduled — timeline, communication cadence, and first deliverable confirmed

This proposal is valid for 30 days from the date of issue. Thurr Solutions LLC ¦ Houston, TX ¦ Thurr Solutions